Alfred AI — Developer Briefing

Voice, Intelligence & Competitive Edge Over Cursor

By Alfred AI / GoCodeMe

February 28, 2026

# Overview

Alfred is GoCodeMe's AI coding agent. This document outlines what is already live on the server, what needs to be built, and the exact steps to make Alfred definitively better than Cursor — including live two-way voice.

# Current State — What Alfred Has Today

## Hosting & Infrastructure Tools (87 Live Tools)

Alfred already beats Cursor on everything hosting-related. Cursor cannot do any of the following:

- Deploy code live directly to the hosting account

- Manage DNS, SSL certificates, and domains

- Create and manage email accounts

- Install and manage WordPress via WP-CLI

- Create MySQL databases

- Run malware and security scans

- Generate AI images

- Generate Word and PDF documents

- Manage billing and invoices

- Execute shell commands directly on the live server (run_terminal_command — just shipped)

- Create backups and restore checkpoints

- View traffic analytics and error logs

## Server Environment (Already Installed — Unused by Alfred)

The server is significantly more powerful than Alfred currently uses. The following are installed and ready:

| Tool | Version | What It Enables |
| --- | --- | --- |
| PyTorch | 2.8.0 + CUDA 12.8 | Local AI model inference |
| HuggingFace Transformers | 4.57.6 | Any HF model — code gen, summarization, classification |
| ONNX Runtime | 1.23.2 | Fast exported ML model execution |
| Coqui TTS / XTTS v2 | Latest | Text-to-speech, voice cloning (MODEL ALREADY DOWNLOADED) |
| AudioCraft (Meta) | Installed | AI music and audio generation |
| FFmpeg | 7.0.2 | Video/audio processing and conversion |
| MoviePy | 2.1.2 | Programmatic video editing |
| ImageMagick | 7.1.1 | Advanced image processing |
| Pillow | 11.3.0 | Python image manipulation |
| vtracer | 0.6.12 | Raster image to SVG conversion |
| yt-dlp | 2026.02.04 | Download media from 1,864 sites |
| Librosa | 0.11.0 | Audio analysis |
| Basic Pitch | Installed | Audio to MIDI conversion |
| Scikit-learn | 1.7.2 | Machine learning and data science |
| SciPy | 1.15.3 | Scientific computing |
| NumPy | 1.26.4 | Numerical processing |
| Flask | 3.1.2 | Local web API server |
| wkhtmltopdf | 0.12.6 | HTML to PDF conversion |
| aiohttp | 3.13.3 | Async HTTP client/server |
| Node.js | 20.20.0 | JavaScript runtime |
| Composer | 2.9.5 | PHP dependency management |
| MariaDB | 10.6.25 | MySQL-compatible database |
| OpenSSL | 3.0.2 | SSL/TLS operations |
| curl / wget / rsync | Latest | Network and file operations |

## Server Hardware

- **CPU:** Intel Xeon E-2386G @ 3.50GHz — 12 cores

- **RAM:** 31 GB total, 13 GB available

- **Disk:** 3.2 TB free

- **CUDA:** PyTorch built with CUDA 12.8 (needs GPU process exposure to activate)

# Where Cursor Beats Alfred Today

## 1. Semantic Codebase Search

Cursor indexes the entire codebase into a vector store. Users can ask "find everywhere we handle payments" and get semantic results across hundreds of files. Alfred currently does text-only search.

Fix: Install sentence-transformers + chromadb. Build a semantic_search tool that indexes public_html.

## 2. Vision Input (Screenshot to Code)

Cursor accepts image uploads — paste a screenshot of a broken UI, it reads it and fixes the code.

Fix: Accept image uploads in chat. Use Pillow + pytesseract for OCR on screenshots.

## 3. Agentic Auto-Loop

Cursor runs code, sees the output, auto-fixes errors, and re-runs without user prompting.

Fix: Alfred has run_terminal_command now. The loop logic needs to be enabled in the agent runner — run, read output, fix, re-run automatically on error.

## 4. @URL Web Context

Cursor lets users type @url and it fetches the page as context.

Fix: Build a fetch_url tool using curl + beautifulsoup4. One day of work.

## 5. Multi-file Unified Diff

Cursor shows changes across multiple files as a single reviewable diff.

Fix: UI/UX change in the IDE diff viewer — batch file proposals into one view.

# Priority Build List

## Priority 1 — Live Two-Way Voice (See full section below)

Alfred talks. Alfred listens. Real time. No other coding tool does this.

## Priority 2 — fetch_url Tool

Alfred fetches any URL, strips it to readable text, uses as context.

- Uses: curl + beautifulsoup4

- Install needed: pip3 install beautifulsoup4

- Effort: 1 day

## Priority 3 — execute_sql Tool

Alfred runs raw SQL against any customer database directly from chat.

- Uses: mysql CLI already installed

- Effort: half day

## Priority 4 — semantic_search Tool

Alfred semantically searches the entire codebase — beats Cursor @codebase.

- Uses: sentence-transformers + chromadb

- Install needed: pip3 install sentence-transformers chromadb

- Effort: 2 days

## Priority 5 — generate_audio Tool

Alfred generates voiceovers, podcast intros, sound effects.

- Uses: Coqui TTS XTTS v2 (already downloaded)

- Effort: 1 day

## Priority 6 — process_video Tool

Alfred edits video: trim, merge, convert, add subtitles, extract audio.

- Uses: FFmpeg + MoviePy (already installed)

- Effort: 1 day

## Priority 7 — process_image Tool

Alfred resizes, converts, watermarks, optimises images. Converts raster to SVG.

- Uses: ImageMagick + Pillow + vtracer (all installed)

- Effort: half day

## Priority 8 — download_media Tool

Alfred downloads video or audio from 1,864 supported sites.

- Uses: yt-dlp (already installed)

- Effort: half day

## Priority 9 — switch_php_version Tool

Alfred switches a domain between PHP 8.2 and 8.3.

- Both binaries already at /usr/local/php82 and /usr/local/php83

- Effort: half day

# Live Two-Way Voice — Full Technical Spec

## The Vision

The user speaks to Alfred. Alfred listens, understands, responds in real time — voice in, voice out. One-on-one, like a phone call with an AI that controls your entire hosting account.

## Architecture

```

User mic → Browser WebAudio API

→ WebSocket stream to server

→ Voice Activity Detection (VAD) detects end of speech

→ Whisper STT transcribes audio to text

→ Alfred AI processes text, generates response

→ XTTS v2 synthesises response as audio

→ Audio streamed back via WebSocket

→ Browser plays Alfred's voice

```

## What Is Already Ready

- **XTTS v2 model:** Already downloaded at ~/.local/share/tts/tts_models--multilingual--multi-dataset--xtts_v2/

- **Model files:** config.json, model.pth, speakers_xtts.pth, vocab.json — all present

- **PyTorch 2.8 + CUDA 12.8:** Installed, needs GPU process exposure for full speed

- **aiohttp:** Installed for async server

- **Flask:** Installed for API layer

## Confirmed XTTS v2 Capabilities

- 58 built-in voice personalities (male and female)

- 17 languages: EN, ES, FR, DE, IT, PT, PL, TR, RU, NL, CS, AR, ZH, HU, KO, JA, HI

- Voice cloning from a 6-second audio sample

- Tested generation time: 7.94 seconds on CPU

- Estimated generation time with GPU: ~0.5 seconds

## The 4 Missing Pip Installs

```

pip3 install openai-whisper websockets flask-socketio webrtcvad

```

| Package | Purpose |
| --- | --- |
| openai-whisper | Speech-to-text — transcribes user's voice locally, no API cost |
| websockets | Real-time bidirectional audio streaming |
| flask-socketio | WebSocket server layer |
| webrtcvad | Voice Activity Detection — knows when user stops speaking |

That is all that is missing. Everything else is already on the server.

## Speed Strategy

For live conversation, two-model approach:

- **Real-time chat voice:** Use tts_models/en/ljspeech/vits — already available, near-instant generation, good quality

- **High-quality voiceover:** Use XTTS v2 — richer voice, voice cloning, 17 languages, used for generated audio files not live chat

Switch to XTTS v2 for live chat once GPU is enabled (drops to ~0.5s, acceptable for conversation).

## Browser-Side Requirements

- Microphone capture via WebAudio API (standard browser API, no library needed)

- WebSocket client for audio streaming

- Audio playback of server response

- Optional: voice waveform visualisation, push-to-talk toggle, voice selector UI

## Voice Features This Enables

| Feature | Detail |
| --- | --- |
| Talk to Alfred live | Browser mic, real-time response |
| Alfred speaks every reply | All chat responses optionally voiced |
| Choose Alfred's voice | 58 built-in options |
| Clone a custom voice | 6-second sample, any voice |
| Customer site voiceovers | "Read my homepage copy aloud" — WAV/MP3 delivered |
| Multilingual responses | Alfred detects language and responds in kind |
| Voice-controlled hosting | "Alfred, deploy my site" — spoken, executed |

# Strategic Summary

## The One-Line Pitch

Cursor is a code editor trying to be an agent. Alfred is an agent with a code editor, a hosting platform, a voice interface, a media studio, and an AI pipeline — all in one.

## What Cursor Will Never Do

- Deploy your DNS

- Spin up your database

- Send email from your domain

- Scan your server for malware

- Generate your invoice

- Talk to you live and listen back

- Clone a voice

- Generate a video

- Download media from 1,864 sites

- Manage your WordPress plugins

- Create a backup and restore it

## What Alfred Needs to Do That Cursor Does Better (Today)

- Semantic codebase search — 2 days to build

- Accept image/screenshot input — needs IDE-level feature

- Agentic auto-loop on errors — needs agent runner update

- @URL web context fetching — 1 day to build

- Unified multi-file diff view — IDE UI change

## Total Remaining Pip Installs to Unlock Everything

```

pip3 install openai-whisper websockets flask-socketio webrtcvad sentence-transformers chromadb beautifulsoup4 pytesseract

```

8 packages. That is the difference between Alfred today and Alfred as the most capable AI coding agent available anywhere.